## Slide 1
Vox Populi Platform
Open-source framework
for data collection from
encrypted social networks
Roey Fabian, Ron Sharabi, Amit Cohen, Eren Fishbein
Supervisor: Dr. Nir Grinberg

## Slide 2
Goal
To develop a platform that enables the collection of private information in
Hebrew from various platforms with
different communication protocols, and
make the platform accessible as open-source

## Slide 3
The model is finished
& ready for testing and integration
The system received a maintenance update to enhance its recoverability.
Connection to all platforms.
Extraction of messages from whatsapp.
Project’s Status
Before marathon
!
Web app went live
Anonymization
System
UI

## Slide 4
Marathon’s Goals
Extraction of messages from Telegram & Signal
Creating a Database in Mongo
Saving messages into Mongo DB
Implementing anonymization before message logging
Connection to web app

## Slide 5
Anonymization
I
Chat Processing
Regex
Dictabert NER
Entity Dictionary

## Slide 6
Phase 1 Summary

## Slide 7
Dictionary Enhancements
Added each newly found name to a dynamic dictionary during processing
Performed a second pass using the full dictionary after the initial run.
Included Hebrew prefix variations like
"כש", "ל", "מ", "ו", etc.
Enforced word-boundary constraints
to avoid partial matches
(Name Detection)

## Slide 8
Adding 70 Entities via the Dictionary

## Slide 9
Missed Before
Example

## Slide 10
The Problem of Double Meanings in Hebrew

## Slide 11
only 12 missed Out of 327
95.7 F1 Score
Merging the Models

## Slide 12
27 Out of 28 entities

## Slide 13
Next Steps:
Implementing the anonymization before logging the messages
Red Teaming - synthetic chat for ‘attacking’ our model
fine tuning
Potential Improvements & What’s Next

## Slide 14
System
II

## Slide 15
Feature | Implemented
Infrastructure as code(robustness) | 
Message reading client | 
Connection to all platforms | 
Message logging | 

## Slide 16
Feature | Implemented
Chat filter | 
Extracting groups names | 
Extracting user names | 

## Slide 17
What’s next?
Web app integration
Anonymization integration

## Slide 18
User Interface
III

## Slide 19
Log In
Feature | Implemented
Role Selection | 
Login System | 
Platform Overview | 

## Slide 20
Researcher
Feature | Implemented
User Management | 
Projects Overview | 
Project Creation | 
Chat Analysis | 
Data Exportation | 

## Slide 21
Feature | Implemented
Chats + Chats Picker | 
Chat Start Date | 
QR Code | 
Deactivate account | 
User

## Slide 22
Feature | Implemented
Connection to Mongo | 
Registration using element | 
Overall

## Slide 23
Anonymization
Platform
System & DB
Web App
TASK / PROCESS
24.4
4.5
8.5
9.5
22.5
1.6
15.6
20.6
26.6
FINE TUNING
CHATS EXPORT
DATA INTEGRATION
TESTING
PILOT
DATA ANALYSIS
GOAL STRETCH
PROJECTS DAY
TESTING

## Slide 24
thank you!